CISC NTWG 
 CRTC Telecom Decision 2006-28 Para 31

LNP Roll-Out to Non-Portable Exchanges

Sub-Working Group (SWG)

May 29, 2006 Minutes

Next Conference Calls:

Thurs June 1, 2006 11:00 Eastern 1-866-646-2080 code:  4935288#

Thurs June 8, 2006 11:00 Eastern 1-866-646-2080 code:  4935288#

Thurs June 15, 2006 – Next NTWG Meeting.  At this meeting, the sub-working group will have a one hour time slot for their weekly conference call.

(Future conference calls will be weekly and they will migrate to biweekly as determined by the team)

Background

The CRTC issued Telecom Decision CRTC 2006-28 on Thursday May 18, 2006.  In the Decision, the Commission requested the NTWG to develop a roll-out schedule for “non-portable” exchanges within 90 days of the Decision which is August 16, 2006.

Telecom Decision CRTC 2006-28

Ottawa, 18 May 2006

Regulatory issues related to the implementation of wireless number portability 
       – Follow-up to Public Notice 2006-3

| 30. | As regards the suggestion to implement an initial roll-out schedule for WNP, the Commission considers that ILEC capacity could potentially be overloaded if WSPs required WNP in all the exchanges covered by their wireless networks. The Commission is of the view that a roll-out schedule for those exchanges that do not support number portability would be helpful to the ILECs (and CLECs) to plan their work activities. |
| --- | --- |
| 31. | The Commission considers that the most efficient way to proceed to develop a roll-out schedule for non-portable exchanges is for the CRTC Interconnection Steering Committee (CISC) Network Working Group (NTWG) to address this issue. The Commission requests CISC to file its roll-out schedule with the Commission within 90 days from the date of this Decision. |

Telecom Decision CRTC 2005-72

Ottawa, 20 December 2005
Implementation of wireless number portability

| 128. | In light of the above, the Commission directs: |
| --- | --- |
|  | (i) Bell Mobility, Rogers Wireless and the mobility division of TELUS to implement WNP in British Columbia, Alberta, Ontario and Quebec, where LEC-to-LEC LNP is already in place, by 14 March 2007. Where LEC-to-LEC LNP is already in place elsewhere, as well as Regina and Saskatoon, these wireless carriers operating in these areas must also implement porting-out by 14 March 2007, may implement porting-in on or after 14 March 2007, and must implement porting-in by 12 September 2007; |
|  | (ii) all other wireless carriers to implement, at a minimum, the porting-out of customers where LEC-to-LEC LNP is already in place, as well as Regina and Saskatoon, by 14 March 2007. In these areas, they may implement porting-in any time on or after 14 March 2007, and must implement porting-in by 12 September 2007; and |
|  | (iii) for all other locations where LNP does not exist, WNP would be introduced within Commission-approved time periods set out in consensus report RORE03B, entitled Consensus on Request Driven Rollout Process, upon wireless carrier notification to an ILEC; |
|  | (iv) that both simple and complex porting be supported when either wireless number porting-in or porting-out commences; and |
|  | (v) all LECs to support the porting-in and out of telephone numbers with wireless carriers within the time frames set out above. |

May 29, 2006 Minutes

The NTWG Chair Sam Yung held a roll call.  Representatives from Telus, Bell, Bell Mobility, Ericsson, CWTA, Shaw, Vonage, Cogeco, MTS-Allstream, SaskTel, and the CRTC attended.

The Chair proposed that a “Sub-Working Group” be formed to focus at the task assigned to the CISC NTWG by CRTC Telecom Decision 2006-28 paragraph 31, to meet the date of August 16, 2006, requested by the Commission.  He also proposed that the affected carriers form the core of the sub-working group, with other participants attending as required.  The Sub-Working Group will provide reports to the CISC NTWG at its regular meetings.

Clarifications were asked of the CRTC representatives; they are as follows:

- The NTWG was selected for this task due to the CRTC telecom decision’s effect on network elements and on switching software.  Also, the CSCN has been assigned LRN Selection Criteria Guideline changes and the BPWG has been assigned the task of developing a bulk porting process for Telephone Numbers within shared NXXs.

- Scheduling of roll-out should not be limited to the time before March 14, 2007; instead the schedule should include the remainder of Canada which rolls out by September 12, 2007.  The schedule can also include dates after September 12, 2007.

- Other mechanisms may identify specific ILEC exchanges for porting, namely other CRTC decisions and the existing roll-out process:
http://www.crtc.gc.ca/cisc/eng/Portable.HTM
These other mechanisms take priority over the NTWG sub-working group scheduling and those exchanges that are being converted to portable as defined by these mechanisms must be included in the WNP launch dates.

- Does this apply to independent carriers that were included in the SILEC decision?  (see list of SILECs at end of telecom decision 2006-14:)
http://www.crtc.gc.ca/archive/ENG/Decisions/2006/dt2006-14.htm?Print=True
Yes, the same consensus report that roll-out timing is dependent upon existing ILEC capability which in turn sets which of the 30, 90, or 180-day intervals is applied.

- Some WSPs are obliged to port out for a period of time in certain exchanges by March 14, 2007.  Does this apply to LECs as well?  
Yes, it does.

- The CRTC will attend all Sub-Working Group conference calls.

- The BPWG has identified a two-stage process: CLOG 5.2 and InterLATA CLOG 6 that will be phased-in over time.  Should this information be included in the schedule?  
The CLOG 5.2 and 6 identify the degree of automation implemented and therefore does not affect the list of exchanges that are to support LNP.

Sam Yung introduced Gerry Thompson who has volunteered to be chair of the Sub-Working Group.  The initial dates for conference calls were established.  They appear at the top of this document.

Gerry requested that the Sub-Working Group (SWG) first pull together existing information and practices.  Gerry will prepare an email that contains URLs to the following information, provided by the following:

- Portable (LNP-Capable) Exchanges: Khai Nguyen

- ILEC Exchanges: Telus – Sam Yung; Bell – Laurie; SaskTel – Kevin Florence; Aliant – Laurie will check; MTS – Henry Yabar

- Current LNP criteria – David McKeown

- Other practices as required – all

Gerry has also requested that those interested in receiving SWG emails should send him an email at gerry.thompson@rci.rogers.com so that they may be added to the SWG email distribution list.